Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 20 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS52591 |
| Project Name | Exploratory analysis of rain fall data in india for agriculture |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | Register using email & password | 2 | High | Member-1 |
| Sprint-1 | Registration | USN-2 | Email confirmation after registration | 1 | High | Member-2 |
| Sprint-1 | Registration | USN-4 | Register using Gmail | 2 | Medium | Member-3 |
| Sprint-1 | Login | USN-5 | Login using email & password | 1 | High | Member-1 |
| Sprint-2 | Social Login | USN-3 | Register using Facebook | 2 | Low | Member-2 |
| Sprint-2 | Dashboard | USN-6 | View rainfall dashboard | 3 | High | Member-3 |
| Sprint-3 | Data Upload | USN-7 | Upload rainfall dataset (CSV/Excel) | 4 | High | Member-4 |
| Sprint-4 | Visualization | USN-8 | Generate rainfall trend charts & reports | 5 | High | Member-1 |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 15 Feb 2025 | 20 Feb 2025 | 20 | 20 Feb 2025 |
| Sprint-2 | 20 | 6 Days | 22 Feb 2025 | 27 Feb 2025 | 18 | 27 Feb 2025 |
| Sprint-3 | 20 | 6 Days | 01 Mar 2025 | 06 Mar 2025 | 19 | 06 Mar 2025 |
| Sprint-4 | 20 | 6 Days | 08 Mar 2025 | 13 Mar 2025 | 20 | 13 Mar 2025 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts